Readiness Gate Checklist (Go / No-Go)

**Project / Scope:**

**Gate Date:**

**Prepared by:**

**Decision Owner:**

---

Gate Rule

If any **critical** item is incomplete or unverified, status is **NO-GO**.

A) Materials Readiness

| Check | Required? | Evidence | Owner | Status (Pass/Fail) | Notes |

|---|---|---|---|---|---|

| All required materials physically on site | Critical |  |  |  |  |

| Missing materials have committed delivery dates | Critical |  |  |  |  |

| Long-lead items identified with fallback plan | Critical |  |  |  |  |

| Quantity check complete vs install scope | Critical |  |  |  |  |

B) Inspection Prerequisites

| Check | Required? | Evidence | Owner | Status (Pass/Fail) | Notes |

|---|---|---|---|---|---|

| Prerequisite work complete | Critical |  |  |  |  |

| Required documentation ready | Critical |  |  |  |  |

| AHJ/city dependencies confirmed | Critical |  |  |  |  |

| Reinspection contingency prepared | Important |  |  |  |  |

C) Trade Sequencing / Field Coordination

| Check | Required? | Evidence | Owner | Status (Pass/Fail) | Notes |

|---|---|---|---|---|---|

| Sequence map validated with all trades | Critical |  |  |  |  |

| Hand-off points confirmed | Critical |  |  |  |  |

| Blocking dependencies resolved | Critical |  |  |  |  |

| Labor availability confirmed | Important |  |  |  |  |

D) Ownership / Escalation

| Check | Required? | Evidence | Owner | Status (Pass/Fail) | Notes |

|---|---|---|---|---|---|

| Every open item has single owner | Critical |  |  |  |  |

| Due dates assigned and realistic | Critical |  |  |  |  |

| Escalation path defined | Critical |  |  |  |  |

| Decision SLA set (same day/24h/etc.) | Important |  |  |  |  |

---

Final Gate Decision

- **Gate Status:** GO / NO-GO

- **Reason:**

- **If NO-GO: Top blockers to clear before retry:**

1)

2)

3)

- **Next gate review date:**