## Slide 1
Resortments Company Operations Manual
Draft Deck v01 — built from Tracy + shared BOS inputs
Working model: CPA-centered operating wheel with division handoffs, controls, KPI governance

## Slide 2
Table of Contents (Current Draft)
01. Operating Wheel & Control System
02. Organizational Structure & Roles
03. Financial Controls & Approval Matrix
04. Plant & Automation Transition SOP (next draft)
05. Development/Construction Workflow (next draft)
06. Lease-Up, Stabilization, and HUD Refi Workflow (next draft)

## Slide 3
Chapter 01 — Operating Wheel & Control System
Core Wheel
Land source/procure/approve
Legal close + entity structure
Plant produce modules
Logistics + field set/connect
Management lease-up/stabilize
Legal close HUD/refi
Capital recycled to next land site
Control Hub (Center)
CPA + Accounting at center
Weekly reconciliation cadence
Entity-level books + intercompany
Dev vs Plant vs Mgmt P&L split
Tax impact on major decisions
Governance
Board + exec oversight layer
KPI trend review
Bottleneck removal decisions
Resource allocation shifts
Minimum KPI Stack
Throughput / cycle time
Cost per door
Quality + rework
Lease-up speed + stabilization timing
Refinance readiness + capital efficiency

## Slide 4
Chapter 02 — Organizational Structure & Roles
Land
Pipeline readiness (source, underwrite, entitle)
Legal
Acquisition close + entity/contracts + refi close
Plant
Throughput, quality, automation transition
Logistics
Inbound materials + outbound module movement
Field
Crane set, connect, final MEP, turnover
Management
Lease-up, stabilization, HUD readiness
Operating Rule
Each update ends with: Decision needed + owner + due date
Every handoff includes checklist, open items, financial status, and next milestone

## Slide 5
Chapter 03 — Financial Controls & Approval Matrix
Control Layers
Entity-specific chart of accounts
Intercompany transfer policy
Weekly cash/AP/AR/WIP reconciliation
Monthly close + quarterly tax planning
Weekly Finance Packet
Consolidated cash report
Development / Plant / Management snapshots
Draw status + covenant watchlist
Variance summary + required decisions
Threshold
Approvals
$0–$25k
Division Lead
$25k–$100k
Division Lead + Finance/CPA
$100k–$500k
Exec + Finance/CPA (+Legal as needed)
$500k+
Executive + Board-notified/approved

## Slide 6
Next Draft Modules (Ready to Build)
Next Chapters
04 Plant & Automation Transition SOP
05 Development / Construction Workflow
06 Lease-up to HUD Takeout Workflow
07 Vendor + Procurement SOP
08 Reporting Cadence (Owner/Lender/Internal)
What I Need From You
Confirm approval thresholds
Confirm exact weekly report recipients
Confirm legal/refi checklist owner
Confirm plant automation milestones
Confirm board packet format preference